# RAG Optimization Plan

Citizen Support Assistant

Version 1.0 | January 2026

# Table of Contents

1. Executive Summary

2. Current Architecture Analysis

3. Optimization Framework

4. Phase 1: Chunking Optimization

5. Phase 2: Retrieval Enhancement

6. Phase 3: Embedding Optimization

7. Phase 4: Prompt Engineering

8. Phase 5: Advanced RAG Techniques

9. Evaluation Methodology

10. Implementation Roadmap

11. Expected Outcomes

12. Technical References

# 1. Executive Summary

This document outlines a comprehensive optimization strategy for the Retrieval-Augmented Generation (RAG) pipeline in the Citizen Support Assistant. The current implementation provides a solid foundation, but systematic optimization across five key areas can significantly improve accuracy, relevance, and user experience.

## Key Objectives

Improve answer accuracy by 25-40% through enhanced retrieval

Reduce hallucinations by implementing advanced grounding techniques

Optimize response latency while maintaining quality

Build a systematic evaluation framework for continuous improvement

Scale the system to handle more complex queries and larger knowledge bases

# 2. Current Architecture Analysis

## 2.1 Chunking Strategy

### Component: RecursiveCharacterTextSplitter

| Parameter | Current Value | Rationale |
| --- | --- | --- |
| Chunk Size | 500 characters | Balances context completeness with specificity |
| Chunk Overlap | 50 characters (10%) | Prevents information loss at boundaries |
| Separators | \n\n, \n, ., space | Respects document structure hierarchy |

Strengths: Preserves semantic coherence, respects natural boundaries, proven approach

Limitations: Ignores document structure (headers/sections), one-size-fits-all approach

## 2.2 Embedding Model

| Model | all-MiniLM-L6-v2 |
| --- | --- |
| Dimensions | 384 |
| Size | ~80MB |
| Performance | Fast (CPU-optimized) |
| Deployment | Local, no API costs |

## 2.3 Vector Store

ChromaDB (embedded, persistent) - Excellent for prototyping with zero external dependencies. Limitations include single-machine deployment and lack of advanced features like hybrid search or metadata filtering.

## 2.4 Retrieval Strategy

Pure similarity search retrieving k=4 chunks. Simple and effective, but lacks sophistication: no reranking, no diversity optimization, no hybrid search combining vector and keyword approaches.

# 3. Optimization Framework

Our optimization approach follows a systematic, measurable methodology across five phases. Each phase includes specific experiments, implementation strategies, and success metrics.

## 3.1 Optimization Principles

Measure First: Establish baseline metrics before any changes

Isolate Variables: Test one change at a time to identify true impact

Validate Scientifically: Use statistical significance testing on evaluation datasets

Monitor Production: Track real-world performance, not just test metrics

Iterate Continuously: Optimization is ongoing, not a one-time project

# 4. Phase 1: Chunking Optimization

## 4.1 Experiments

### Experiment 1A: Chunk Size Tuning

Hypothesis: Smaller chunks (300 chars) may improve precision for specific factual queries (e.g., 'What is the fee?'), while larger chunks (750 chars) may provide better context for complex questions.

Test Configurations: 200, 300, 500, 750, 1000 characters

Evaluation: Run each configuration against full test dataset, measure retrieval precision and answer quality

### Experiment 1B: Semantic Chunking

Leverage document structure by splitting at section boundaries. Government documents have clear hierarchies (## Overview, ### Required Documents) that should be preserved.

Implementation: MarkdownHeaderTextSplitter for structured splitting, or SemanticChunker using embedding similarity

Expected Improvement: 10-15% better context coherence, particularly for multi-part questions

### Experiment 1C: Parent-Child Chunking

Retrieve small, precise chunks (200 chars) but expand to surrounding context (parent chunk of 800 chars) when sending to LLM. Best of both worlds: precision in retrieval, completeness in generation.

## 4.2 Implementation Priority

| Experiment | Effort | Impact | Priority |
| --- | --- | --- | --- |
| Chunk Size Tuning | Low (2 hours) | Medium | High |
| Semantic Chunking | Medium (1 day) | High | High |
| Parent-Child | Medium (2 days) | High | Medium |

# 5. Phase 2: Retrieval Enhancement

## 5.1 Reranking

Two-stage retrieval: First-stage retrieves 10-20 candidates using fast vector search, second-stage uses a cross-encoder to precisely rank the top 4 for LLM context.

Model: cross-encoder/ms-marco-MiniLM-L6-v2 (fine-tuned for passage ranking)

Expected Improvement: 15-20% better relevance, especially for ambiguous queries

Latency Impact: +50-100ms (acceptable trade-off for accuracy gains)

## 5.2 Hybrid Search

Combine vector similarity search with traditional BM25 keyword search. Vector search handles semantic queries ('how to renew'), while BM25 excels at exact matches ('Form PA-101', '$85').

Fusion Method: Reciprocal Rank Fusion (RRF) - parameter-free, robust merging of rankings

Use Cases: Queries with specific forms, fees, dates, or locations benefit most

## 5.3 Maximal Marginal Relevance (MMR)

Optimize for diversity in retrieved chunks. Prevents returning 4 near-duplicate chunks from the same document section. Balances relevance with coverage.

Configuration: fetch_k=20, return k=4, lambda_mult=0.5 (equal weight to relevance and diversity)

## 5.4 Query Expansion

Generate alternative phrasings of user queries to improve recall. User asks 'cost of passport', system also searches for 'passport fee', 'passport price', 'how much passport'.

Techniques:

Query rewriting using LLM

Synonym expansion from domain vocabulary

Multi-query retrieval with result fusion

# 6. Phase 3: Embedding Optimization

## 6.1 Alternative Embedding Models

| Model | Dimensions | Performance | Best For |
| --- | --- | --- | --- |
| all-mpnet-base-v2 | 768 | Slower, higher quality | Production deployments |
| bge-small-en-v1.5 | 384 | Fast, optimized | Retrieval-specific tasks |
| multilingual-e5-base | 768 | Medium | Multi-language support |

## 6.2 Domain Fine-Tuning

Fine-tune embeddings on government services domain vocabulary. Create synthetic Q&A pairs from documentation, train model to better understand 'passport', 'certificate', 'application', 'fee' relationships.

Data Generation: Use LLM to generate 500-1000 question-answer pairs from knowledge base

Training Framework: Sentence Transformers library with contrastive learning

Expected Improvement: 20-30% better domain-specific retrieval accuracy

## 6.3 Asymmetric Search

Queries and documents have different characteristics. E5 models support instruction prefixes: 'query: How to apply for passport?' vs 'passage: Passport application requires...'

# 7. Phase 4: Prompt Engineering

## 7.1 Few-Shot Examples

Include 2-3 example Q&A pairs in system prompt to demonstrate desired response format, citation style, and handling of edge cases.

Example: User asks about fees, response quotes exact amounts with source

Example: User asks outside knowledge base, response politely declines

Example: User asks multi-part question, response addresses all parts

## 7.2 Chain-of-Thought Reasoning

Instruct LLM to reason step-by-step: (1) Identify relevant information from context, (2) Cross-reference with query requirements, (3) Formulate complete answer. Reduces hallucinations by making reasoning explicit.

## 7.3 Self-Consistency

Generate 3-5 different answers with varied temperatures, select the most common or highest-confidence response. Particularly useful for critical queries (fees, requirements).

# 8. Phase 5: Advanced RAG Techniques

## 8.1 Query Classification & Routing

Classify incoming queries by type (factual/procedural/navigational) and route to specialized retrieval pipelines. Factual queries (fees, times) use small chunks and exact matching; procedural queries (how-to) use larger contextual chunks.

Implementation: Lightweight classifier (zero-shot or fine-tuned) routes before retrieval

## 8.2 Metadata Filtering

Enrich chunks with metadata: document type, topic, date, section. Enable pre-filtering before similarity search to narrow search space and improve precision.

Example: "How to renew passport?" → filter metadata: topic=passport, type=renewal

## 8.3 Corrective RAG (CRAG)

Evaluate retrieval quality before generation. If confidence is low (relevance scores < 0.5), trigger corrective actions: reformulate query, expand search, or fallback to 'I don\'t know'.

Quality Gates:

Check: Are retrieved chunks relevant?

Check: Do they contain sufficient information?

Action: If no, return uncertainty rather than hallucinate

## 8.4 Agentic RAG

Give LLM tools to iteratively refine retrieval. If initial answer is incomplete, agent can request more specific chunks, search with different queries, or combine information from multiple sources.

# 9. Evaluation Methodology

## 9.1 Test Dataset Construction

Build a gold-standard evaluation set covering diverse query types, difficulty levels, and edge cases. Aim for 50-100 queries with ground-truth answers and expected source chunks.

Query Categories:

Factual (fees, times, requirements): 40%

Procedural (how-to guides): 30%

Navigational (locations, contacts): 15%

Complex (multi-step, conditional): 15%

## 9.2 Metrics Framework

Retrieval Metrics:

Recall@k: Percentage of relevant chunks retrieved (target: >90%)

MRR: Mean Reciprocal Rank of first relevant chunk (target: >0.8)

NDCG@k: Ranking quality normalized score (target: >0.85)

Generation Metrics:

Faithfulness: Answer only uses retrieved context (LLM-as-judge, target: >95%)

Answer Relevancy: Semantic similarity to expected answer (target: >0.8)

Completeness: Addresses all parts of multi-part questions (target: >85%)

User Experience Metrics:

Latency: Time to first token (target: <2s)

Confidence Correlation: Does confidence score predict correctness? (target: >0.7)

Citation Accuracy: Do provided sources actually contain the answer? (target: 100%)

## 9.3 Evaluation Tools

Leverage existing frameworks to accelerate evaluation implementation:

RAGAS: Automated RAG evaluation with faithfulness, relevance metrics

LangSmith: Track experiments, compare configurations, debug failures

Custom Scripts: Domain-specific metrics (exact match for fees/dates)

# 10. Implementation Roadmap

## 10.1 Quick Wins (Week 1-2)

| Task | Description | Effort | Priority |
| --- | --- | --- | --- |
| Build Evaluation Framework | Create test dataset, implement baseline metrics | 2 days | Critical |
| Chunk Size Tuning | Test k=3,5,6 and chunk sizes 300,750 | 1 day | High |
| Implement MMR | Add diversity to retrieval | 0.5 days | High |
| Confidence Thresholding | Filter low-relevance chunks | 0.5 days | Medium |

## 10.2 Medium-Term Improvements (Week 3-4)

| Task | Description | Effort | Priority |
| --- | --- | --- | --- |
| Semantic Chunking | Implement structure-aware splitting | 2 days | High |
| Reranking Pipeline | Add cross-encoder second-stage | 2 days | High |
| Hybrid Search | Combine vector + BM25 | 3 days | Medium |
| Prompt Engineering | Few-shot examples, CoT | 1 day | Medium |

## 10.3 Advanced Features (Week 5-8)

| Task | Description | Effort | Priority |
| --- | --- | --- | --- |
| Embedding Fine-Tuning | Domain-specific model training | 1 week | High |
| Query Classification | Route by query type | 3 days | Medium |
| Metadata Filtering | Structure-based pre-filtering | 2 days | Medium |
| CRAG Implementation | Corrective retrieval | 3 days | Low |
| Agentic RAG | Iterative refinement | 1 week | Low |

# 11. Expected Outcomes

## 11.1 Performance Improvements

| Metric | Current Baseline | Target After Optimization |
| --- | --- | --- |
| Retrieval Recall@4 | ~70% | 90%+ |
| Answer Faithfulness | ~85% | 95%+ |
| Answer Relevancy | ~70% | 85%+ |
| Average Latency | ~2.5s | <2.0s |
| User Satisfaction | (TBD) | 4.5/5.0 |

## 11.2 Business Impact

Reduce citizen support queries by 30% through more accurate self-service

Improve citizen satisfaction scores from ambiguous responses to clear, cited answers

Scale knowledge base from 2 documents to 50+ without degradation

Enable multilingual support through optimized embeddings

Reduce hallucination incidents to near-zero through CRAG and faithfulness checks

## 11.3 Technical Capabilities

Production-ready evaluation framework for continuous optimization

A/B testing infrastructure to validate improvements

Modular RAG pipeline supporting easy component swapping

Comprehensive monitoring and observability

Scalable architecture ready for cloud deployment

# 12. Technical References

## 12.1 Key Technologies

LangChain: RAG framework with modular components (https://langchain.com)

ChromaDB: Vector database for embeddings (https://www.trychroma.com)

Sentence Transformers: Embedding models (https://www.sbert.net)

RAGAS: RAG evaluation framework (https://github.com/explodinggradients/ragas)

Hugging Face: Model hub and inference (https://huggingface.co)

## 12.2 Research Papers

RAG: Retrieval-Augmented Generation for Knowledge-Intensive NLP Tasks (Lewis et al., 2020)

Lost in the Middle: How Language Models Use Long Contexts (Liu et al., 2023)

Self-RAG: Learning to Retrieve, Generate, and Critique through Self-Reflection (Asai et al., 2023)

Corrective Retrieval Augmented Generation (Yan et al., 2024)

Seven Failure Points When Engineering a Retrieval Augmented Generation System (Barnett et al., 2024)

## 12.3 Best Practices Resources

LangChain RAG Tutorial: https://python.langchain.com/docs/tutorials/rag/

Building Production-Ready RAG Applications (Pinecone): https://www.pinecone.io/learn/rag/

Advanced RAG Techniques (LlamaIndex): https://docs.llamaindex.ai/en/stable/optimizing/production_rag/

Evaluation in RAG (Weights & Biases): https://wandb.ai/site/rag

End of Document

Citizen Support Assistant - RAG Optimization Plan v1.0